G. S. L. City Utah Territory

Septr. 29th 1854

The United States

To Feramorz Little Dr.

The following is the Report of Truman O. Angell

Architect, to A. H. Raleigh Esqr. of the progress

made in erecting the Penitentiary on Big Kanyon

Creek, Great Salt Lake County, according to the

Specification and plan of the aforesaid architect.

For Laying 203,000 Adobies that were on the

ground, and charged for in last Report @ $10.25 2182.25

100/1000

For 106.472 adobies delivered and laid since last

Report of Augt 28/54 @ $27.00 pr. 1000 2874.74

For Lumber, Nails, Iron, Adobies &c for

finishing wall, gate, guard tower & Cells,

according to the specification, on hand, &

will be finished within 30 Days 5367.13

10424.12

Territory of Utah

Great Salt Lake County) ss Personally appeared before me W. I. Appleby, Clerk of the Supreme Court of the United States within and for the Territory of Utah this twenty ninth day of September A D. 1854 the within named Truman O Angell & A H Raleigh, Architects &c Personally Known to me as such, who being duly sworn according to law, saith that the foregoing Report of the Progress of said Penitentiary is correct and true, and that the materials are of the best of the kind, that can be procured in said Territory. that the work has been done in a Mechanical and workman like manner, and as cheap as can be obtained. or accomplished in said Territory

Sworn to and subscribed T. O Angell

before me the day & year aforesaid A. H. Raleigh

W. I. Appleby Clerk